# Adaptive RMPPI — implementation and benchmark handoff

Project: MPPI-Generic / RMPPI extension
Status: implementation plan, not yet implemented or benchmarked
Proposal: Event-triggered, trajectory-local iLQR gain refresh inside RMPPI augmented rollouts
Baseline: upstream RMPPI, unchanged and selectable through a feature flag

## 1. Objective and central hypothesis

Build a variant of RMPPI, not vanilla MPPI, that retains the nominal/actual coupled rollouts but refreshes its feedback gains when a sampled actual (closed-loop) trajectory leaves the validity region of the iLQR linearization used to compute those gains.

Hypothesis: Following a large displacement or entry into strongly nonlinear vehicle dynamics, baseline RMPPI’s shared, nominal-trajectory-based gains can become inappropriate. Recomputing gains along a predicted recovery trajectory when required may improve disturbance recovery, provided the additional compute fits the control deadline.

Important distinction: Baseline RMPPI already recomputes an iLQR gain sequence each MPC iteration. Merely rerunning iLQR when the measured robot state changes between MPC iterations is not the proposed novelty. The change must respond to validity failures along the simulated actual trajectories within the optimization horizon.

Explicit non-goal: Do not change nominal-state-selection/free-energy safeguards, the cost function, or the path-integral sampling policy in the first experiment. Improvements should be attributable to the adaptive feedback policy.

## 2. Algorithm to implement

Use three distinct state trajectories/quantities:

- x*_t — nominal RMPPI state, advanced without ancillary feedback.

- x_t^(n) — actual-system predicted state for MPPI sample n (starts at the current measured/estimated state).

- x~_t^(n) — center/waypoint of the cached predicted recovery trajectory used to calculate that sample’s locally valid gain K~_t^(n).

For each sampled noise sequence eps^(n) use the same nominal controls and sampled noise for both members of the pair:

x*_(t+1) = F(x*_t, u_t + eps_t^(n))
e_t       = x_t^(n) - x*_t
k_t       = K~_t^(n) e_t                  # follow existing repository sign convention
x_(t+1)  = F(x_t^(n), u_t + eps_t^(n) + k_t)

Before evaluating k_t, check whether x_t^(n) is within the cached policy’s local validity region centered at x~_t^(n).

for each RMPPI rollout n:
    nominal = x0_star; actual = x0
    cache = initial_feedback_policy(nominal reference, U)  # own or immutable shared cache
    for t in 0..T-1:
        if !valid(actual, cache.recovery_waypoint[t], proposed_control, cache):
            cache = solve_local_recovery_iLQR(
                x_init=actual,
                nominal_reference=nominal_trajectory_from_t,
                controls=U[t:], horizon=T-t)
            record_refresh(n, t)
        k = tracking_action(cache, actual, nominal, t)
        actual  = F(actual,  u[t] + eps[n,t] + k)
        nominal = F(nominal, u[t] + eps[n,t])
        accumulate_original_RMPPI_costs_and_IS_correction()

Preserve semantics: A refresh changes the local feedback approximation, not the RMPPI nominal safety anchor x* or the sampled noise. Every rollout must have its own policy/cache state, or select a separately identified, immutable policy from a shared bank; do not mutate one global K array from parallel CUDA threads.

Controller consistency gate: A standard iLQR policy linearized around (x~,u~) naturally uses k_ff + K(x-x~), whereas the proposal retains RMPPI tracking error K(x-x*). This is not automatically equivalent. First implement and test the proposed gain-swap law exactly; then assess whether relinearized tracking-error dynamics or an affine/feedforward correction is needed to make the refreshed gains valid for tracking x*. Do not silently change the tracking target from x* to x~.

## 3. Local validity / trust-region check

Start simple and make the validity test replaceable:

V0 (first working prototype): normalized distance to the cached recovery waypoint:

d_t = sqrt((x_t - x~_t)^T W (x_t - x~_t))
refresh if d_t > r

Choose diagonal W that scales position, heading (wrapped), velocity and any slip states appropriately. r is a tunable trigger, not a proven stability certificate.

V1 (preferred experimental variant): check local-model consistency by comparing the nonlinear step to the locally affine prediction at the same proposed state and input:

res = || F(x,u) - [F(x~,u~) + A(x-x~) + B(u-u~)] ||_W
refresh if res > delta (or d_t > r_hard)

Store A,B, reference state/input and predicted recovery waypoints with the cache. Tests must include a strongly nonlinear operating region to demonstrate whether the residual trigger predicts actual gain failure better than distance alone.

Refresh policy: After violation at step t, recompute a remaining-horizon predicted recovery trajectory and backward iLQR gain sequence from the current simulated actual state. Respect the same u[t:], nominal reference, time indexing, saturation and dynamics discretization as RMPPI. Rechecking at the next simulated step is allowed. Log and bound refresh counts.

## 4. Implementation sequence for the coding agent

### Phase 0 — inspect the exact local checkout and freeze baseline

- Record git SHA, submodules, CUDA toolkit, compiler and GPU. Create a dedicated branch. Do not assume upstream directory/API versions exactly match the public documentation.

- Locate RMPPI controller code under include/mppi/controllers/R-MPPI/; its CUDA rollout/importance-sampling code under include/mppi/core/rmppi_kernels.*; the DDP feedback implementation under include/mppi/feedback_controllers/DDP/; and controller tests under tests/controllers/. These are inspection starting points, not verified function signatures for the user’s checkout.

- Trace: where gains are built, how they are passed to GPU rollouts, the convention for K e, how the mixed nominal cost and real cost are formed, and where (u+k) enters importance-sampling correction.

- Build upstream and run its tests before changing anything. Save logs and a baseline closed-loop run with deterministic random seeds.

- Identify one smooth nonlinear system whose dynamics support Jacobians/DDP, plus a high-disturbance scenario; avoid learned dynamics without usable Jacobians for this first change.

### Phase 1 — validate the method in a small reference implementation

- Write a CPU reference harness for paired nominal/actual rollouts and the existing iLQR feedback policy; validate it against the original RMPPI path at small N,T.

- Add the cached recovery waypoint/gain sequence and the distance-based trigger. On violation, recompute gains for the remaining horizon at that sample’s actual predicted state.

- Run tiny cases with forced threshold triggers. Assert gain updates occur at the expected (sample,timestep), that feedback changes the successor actual state, and that the nominal trajectory remains untouched.

- Add a fully explicit adaptive_feedback_enabled switch. Disabled mode must reproduce baseline outputs to floating-point tolerance using the same noise and seed.

- Test sign convention, nonzero initial tracking error, zero-error case, control saturation and failure to solve iLQR (fallback to old gain or safe predefined policy and log the event).

Gate A: The CPU reference demonstrates actual within-rollout feedback adaptation and passes invariants; it does not yet need real-time performance.

### Phase 2 — integrate with MPPI-Generic without rewriting RMPPI

- Add a small AdaptiveFeedbackConfig (enabled, trigger type, state scales, radius/residual threshold, max refresh budget, fallback mode) and controller instrumentation.

- Put the policy cache, reference waypoints, gain matrices, optional A,B, and age/validity information behind a separate feedback-policy abstraction. Keep RMPPI’s nominal selection and costs unchanged.

- Preserve the standard path byte-for-byte where practical when the feature is OFF; run regression tests against stock RMPPI before optimizing.

- Ensure each sample’s actual feedback is used in the existing real-state cost and IS correction. With state-dependent adaptive feedback, log the actually applied k_t at each step. Review the validity of the change-of-measure derivation; do not claim the original free-energy growth guarantee automatically survives the adaptive policy.

### Phase 3 — make the adaptation GPU-feasible

Do not implement an iLQR backward solve inside every CUDA rollout-thread/timestep as the first GPU version. That is likely too slow and difficult to synchronize.

Use a staged design:

- GPU pass A: perform normal augmented rollouts with cached gains; write a compact violation record (sample, first_bad_t, state) and optionally the minimum set of states needed to replay. Keep baseline path unchanged for rollouts without violations.

- For violation records, generate refreshed remaining-horizon recovery/gain sequences on CPU or in a batched GPU solver. Start with a deliberately small bounded refresh budget per control iteration; record budget overflows rather than hiding them.

- GPU pass B: replay affected rollouts from their saved pre-violation state/noise and recompute both costs and IS terms using their refreshed feedback. If later triggers occur, repeat within the budget or use the specified fallback. Do not mix old costs with new trajectories.

- Optimize only after comparing this path against the Phase 1 CPU oracle. Profile host/device transfers and extra launches as well as iLQR solve time. If no bounded implementation meets the deadline, report it as an offline robustness variant rather than real-time RMPPI.

Gate B: Same decisions/costs as the reference on small seeded cases, no cross-rollout cache races, and acceptable bounded runtime on the target GPU.

### Phase 4 — tests and comparison

Use the public repository’s tests where relevant, but create a new closed-loop disturbance-recovery benchmark. Existing tests may establish kernel/controller correctness rather than whether the modified controller is more robust.

- A. Nominal / no disturbance: baseline and adaptive should be very similar; unnecessary refreshes should be rare.

- B. Large one-time lateral/yaw disturbance: inject a reproducible state impulse after the system has established a good nominal plan; vary severity from recoverable to unrecoverable.

- C. Nonlinear or mismatched dynamics: increase slip/friction mismatch or another state-dependent nonlinearity using a distinct simulation plant model; retain the same planner model for both controllers.

Run at least 30 paired random seeds per severity/scenario (or report uncertainty explicitly if compute forces fewer), use identical initial states, noise sequences, objective, horizons, N, lambda, actuator limits and controller frequency. Evaluate both methods on the same true closed-loop plant, not just on predicted rollout costs. Keep hardware/settings fixed and report violations of the cycle deadline.

Compare (i) stock RMPPI, (ii) adaptive feedback + distance trigger, and (iii) adaptive feedback + model-residual trigger if V1 is ready. The feature-off implementation must match stock RMPPI before differences are attributed to the new idea.

## 5. Benchmark — five key metrics only

| Metric | Definition / why it matters |
| --- | --- |
| Recovery success rate (%) | Fraction of trials that return within a defined tracking-error tolerance by deadline T_recover, without collision/constraint failure. Primary outcome. |
| Peak tracking error | max_t ¦¦x_t-x*_t¦¦_W after disturbance; captures worst excursion and controller robustness. |
| Closed-loop cumulative task cost | Sum of the same stage/terminal costs evaluated on the executed trajectory, including safety penalties. Lower is better, but compare failures separately. |
| Control-cycle latency (p95, ms) | End-to-end RMPPI planning time including refresh detection, iLQR recomputes, transfers, replay and synchronization; flag deadline misses. |
| Gain-refresh load | Number of iLQR re-solves per control cycle (mean/p95), plus fraction hitting refresh budget. Explains the quality–compute trade-off. |

Success criterion: The method needs a statistically credible improvement in recovery success or peak error in the nonlinear/high-disturbance regime, without violating the target controller deadline. No improvement is guaranteed; negligible improvement, frequent refresh-budget overruns, or worse cost is an informative negative result. Do not select a threshold using the test seeds.

## 6. Agent handoff: deliverables and acceptance gates

- A feature-flagged RMPPI implementation, isolated from vanilla MPPI and upstream RMPPI when disabled.

- CPU reference tests; RMPPI regression tests; GPU-versus-reference seeded rollout tests; stress tests for refresh boundaries and saturation.

- A reproducible benchmark executable/configuration with fixed seeds, scenario definitions and raw CSV/JSON outputs. Include baseline and adaptive output in a single comparison table.

- A concise RESULTS.md: metric table with uncertainty, one recovery plot, latency histogram or p95, GPU identification, sample/horizon settings, git SHA and interpretation of failures.

- A short implementation note describing where the adaptation lives, when gains refresh, how feedback-dependent costs/weights were maintained, and any remaining theory limitations.

Agent execution order: finish Phase 0 → Phase 1/CPU oracle → Phase 2 disabled-path parity → Phase 3 GPU → Phase 4 benchmark. Do not declare improvement until paired closed-loop results and timing are available.

Environment limitation: The user’s cloned repository/GPU environment is not mounted in this conversation. This document is based on the supplied RMPPI paper, handwritten proposal, and public MPPI-Generic materials; no local build, test, or benchmark has been executed here.

## 7. References / repo inspection starting points

- Gandhi et al., Robust Model Predictive Path Integral Control: Analysis and Performance Guarantees, RA-L 2021, supplied PDF. Relevant: Algorithm 1 (augmented rollouts), Algorithm 3 (gain solve and RMPPI loop), pp. 3–6.

- MPPI-Generic upstream: https://github.com/ACDSLab/MPPI-Generic

- MPPI-Generic getting started / APIs: https://acdslab.github.io/mppi-generic-website/examples

- RMPPI algorithm documentation: https://acdslab.github.io/mppi-generic-website/docs/mppi.html

- Repo architecture / kernel pointers: https://deepwiki.com/ACDSLab/MPPI-Generic and https://deepwiki.com/ACDSLab/MPPI-Generic/8-cuda-integration (secondary code indexing; verify against local checkout).

Appendix (DOCX only): original handwritten proposal supplied for this handoff.

## Appendix — Original concept sketch

Original handwritten proposal supplied for this handoff.